Digital Directions Client Portal

Project Scope & Technical Specification

Prepared for: Jack Hewitt (CEO) & Bryon (Integration Manager)

Prepared by: Bryce Rambach

Date: January 21, 2026

Version: 1.0

# Table of Contents

Part 1: Executive Summary (For Jack)

What Is This? | The Problem It Solves | Business Value | Timeline

Part 2: Technical Specification (For Bryon)

Architecture | Database Schema | Security | Features | Deployment

Part 3: Delivery & Next Steps

# PART 1: EXECUTIVE SUMMARY

## What Is This?

A custom-branded client portal that gives Digital Directions' clients a professional hub to:

View their project status and timeline

Access project information and updates

Communicate with their project team

Submit and track support tickets

Monitor integration health in real-time

Track support hours usage

Currently, DD clients juggle email threads and scattered communications. This portal consolidates everything into one clean, professional interface branded with Digital Directions' identity.

## The Problem It Solves

### Current State (What Clients Experience)

"What's my project status?" - Emailing Jack/Tatiana for updates

"When is this due?" - Unclear timelines

"How do I reach my team?" - Email threads get lost

"Is my integration working?" - No visibility into system health

"How many support hours do I have left?" - Manual tracking

Result: Clients feel disorganized, DD looks less professional than competitors

### Future State (With Portal)

One login - see everything

Real-time project status and timeline

Direct team communication

Integration monitoring dashboard

Support ticket system with time tracking

Transparent support hours tracking

Result: DD looks like a premium, enterprise-grade consultancy

## Business Value

### For Digital Directions

Save 10+ hours per week answering repetitive status questions

Improve client retention through better experience

Higher perceived value - justify premium pricing

Scalability - onboard new clients faster

Professional brand positioning - compete with larger firms

Automated support hours tracking and billing visibility

### For DD's Clients

Transparency - always know project status

Convenience - one place for everything

Confidence - feel taken care of, not lost in email chains

Accountability - see exactly how support hours are used

## Investment & Timeline

| Item | Details |
| --- | --- |
| Development | Billed at agreed hourly rate as part of ongoing work |
| Timeline | 2-3 weeks from approval to initial launch |
| Approach | Incremental delivery - core features first, enhancements added based on feedback |

## Infrastructure Costs

All required services can start on free tiers, with no upfront subscription costs:

| Service | Free Tier | Notes |
| --- | --- | --- |
| Clerk (Authentication) | 10,000 monthly active users | More than sufficient for DD's client base |
| Vercel (Hosting) | Generous bandwidth included | Automatic scaling, no server management |
| Vercel Postgres (Database) | 256 MB storage | Plenty for portal data (no file storage) |
| Resend (Email) | 3,000 emails/month | Monitor usage; upgrade only if needed |

Bottom line: We can launch and operate the portal on free tiers initially. We'll monitor usage over the first few months and only upgrade services if/when needed. This keeps ongoing costs at $0 until the portal proves its value.

## What's Included

### Admin Portal (DD Team View)

Manage all clients from centralized dashboard

Create and update projects with phase tracking

Apply reusable phase templates to standardize implementations

Communicate with clients via messaging system

Monitor integration health across all projects

Manage support tickets with time tracking

Track and manage client support hour allocations

Invite new users via email (invite-only access model)

View project analytics and status reports

### Client Portal (What Clients See)

Clean, branded dashboard (DD purple colors and professional design)

Project status and timeline visibility with visual phase stepper

Direct messaging with DD team

Support ticket system with response tracking

Integration health monitoring (read-only view)

Support hours usage visibility

Mobile responsive design

### Core Features

Role-based access control (admins vs clients)

Invite-only user registration (no public signup)

Multi-user support per client (e.g., HR Director + Payroll Manager)

Real-time messaging system

Project phase tracking with visual progress and reusable templates

Support ticket management with priority levels

Time tracking on tickets with auto-deduction from support hours

Integration health monitoring for HiBob, KeyPay, NetSuite, ADP, Workato

In-app notifications

Mobile responsive interface

### What's NOT Included (Future Phases)

These features are excluded from initial scope but can be added in future iterations:

File upload/download system (security review needed)

Workbook management

Invoice generation (use existing QuickBooks)

Advanced analytics and reporting dashboards

Mobile native applications

Video call integration (use Zoom/Meet)

Contract signing (use DocuSign)

# PART 2: TECHNICAL SPECIFICATION

For Bryon - Integration Manager

## Architecture Overview

### Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend Framework | Next.js 15 (App Router) | Modern React framework with server-side rendering |
|  | TypeScript | Type safety and enhanced developer experience |
|  | Tailwind CSS + Shadcn UI | Professional styling and component library |
| Backend | Next.js API Routes | Serverless API endpoints |
|  | PostgreSQL (Vercel Postgres) | Primary database |
|  | Drizzle ORM | Type-safe database queries and migrations |
| Authentication | Clerk | Enterprise-grade auth with role-based access |
| Hosting | Vercel | Frontend, API, and edge network hosting |
| Email | Resend | Transactional emails for invites and notifications |

### Authentication Architecture

Key Design Decision: Clerk is the source of truth for user profile data (email, name, avatar). The database only stores: clerkId, role, and agencyId/clientId. This separation ensures user data stays synchronized and secure.

Invite-only access - No public signup; admins send email invitations

Two roles: admin (DD staff) and client (client company users)

Multi-user per client - Multiple portal users can access the same client's data

JWT-based sessions - Secure cookie storage with automatic token refresh

## Database Schema

### Core Tables

#### users

| Column | Type | Description |
| --- | --- | --- |
| id | uuid, primary key | Internal identifier |
| clerkId | string, unique | Reference to Clerk user (source of truth for profile) |
| role | enum: 'admin', 'client' | Access level |
| agencyId | uuid, foreign key | Link to agency (for admins) |
| clientId | uuid, foreign key | Link to client company (for client users) |
| deletedAt | timestamp, nullable | Soft delete marker |
| createdAt, updatedAt | timestamps | Audit fields |

#### clients

| Column | Type | Description |
| --- | --- | --- |
| id | uuid, primary key | Identifier |
| agencyId | uuid, foreign key | Link to Digital Directions |
| companyName | string | Client company name |
| contactName | string | Primary contact |
| contactEmail | string | Primary contact email |
| status | enum: 'active', 'inactive', 'archived' | Client status |
| supportHoursPerMonth | integer | Allocated minutes per month |
| hoursUsedThisMonth | integer | Minutes used in current billing period |
| supportBillingCycleStart | date | When current billing period started |
| deletedAt | timestamp, nullable | Soft delete marker |

#### projects

| Column | Type | Description |
| --- | --- | --- |
| id | uuid, primary key | Identifier |
| clientId | uuid, foreign key | Link to client |
| name | string | Project name |
| description | text | Project description |
| status | enum: 'planning', 'in_progress', 'review', 'completed', 'on_hold' | Current status |
| currentPhaseId | uuid, foreign key | Currently active phase |
| startDate | date | Project start |
| dueDate | date, nullable | Target completion |
| deletedAt | timestamp, nullable | Soft delete marker |

#### integrationMonitors

Key Design Decision: Integration monitoring is at the project level (not client level) because integrations vary per project.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid, primary key | Identifier |
| projectId | uuid, foreign key | Link to project (not client) |
| integrationType | string: 'hibob', 'keypay', etc. | Integration being monitored |
| name | string | Display name |
| status | enum: 'healthy', 'degraded', 'down', 'unknown' | Current status |
| enabled | boolean | Whether monitoring is active |
| checkIntervalMinutes | integer | How often to check (default: 5) |
| lastCheckedAt | timestamp | Last health check time |
| workatoCredentials | text, nullable | Encrypted Workato API credentials |

#### Additional Tables

The database also includes these tables:

agencies - Digital Directions company record (single-tenant)

projectPhases - Individual phases within projects

phaseTemplates & templatePhases - Reusable phase definitions

messages - Project-level messaging

tickets - Support tickets with priority and status

ticketComments - Threaded ticket responses (supports internal notes)

ticketTimeEntries - Time tracking per ticket

invites - Email invitations with 7-day expiry

userNotifications - In-app notification system

supportHourLogs - Historical support hours tracking

## Security & Access Control

### Authentication

Clerk manages all session handling and token refresh

JWT-based authentication for API routes

Secure cookie storage (httpOnly, sameSite)

Password requirements enforced by Clerk

Account verification via email

Invite-only registration (no public signup)

### Authorization

Admin users: Full access to all clients, projects, and data

Client users: Restricted to their assigned clientId only

Enforced at both API route level and database query level

All queries include soft-delete filter (deletedAt IS NULL)

### Data Protection

HTTPS enforced on all connections (Vercel default)

Environment variables secured (never committed to repository)

SQL injection prevention via parameterized queries (Drizzle ORM)

XSS protection via React's built-in content escaping

CSRF protection on all state-changing operations

Workato credentials encrypted using AES-256-GCM

## Key Features Implementation

### 1. Project Phase Tracking

Visual Timeline: Stepper component displays current project phase with standard phases (Discovery → Build → Testing → UAT → Go Live). Reusable phase templates allow standardized implementations with custom phases per project.

Status Updates: Admin updates phase status in real-time, clients see changes immediately, notifications sent on phase transitions.

### 2. Messaging System

Thread-based conversations per project with 30-second polling for real-time updates. Unread message indicators, automatic notification creation, and indefinite message history.

### 3. Integration Health Monitoring

Supported Integrations: HiBob, KeyPay, NetSuite, ADP, Workato

How It Works: Vercel Cron job runs every 5 minutes, checking all enabled monitors via status page APIs. Status indicators (Healthy/Degraded/Down) with historical metrics. Configurable alert thresholds with email and in-app notifications.

### 4. Support Hours Tracking

Admin sets monthly allocation per client. When logging time to tickets, hours auto-deduct from client balance. Visual progress bar shows usage vs. allocation. Historical logs maintained per billing period.

### 5. Support Ticket System

Ticket Types: general_support, project_issue, feature_request, bug_report

Workflow: Client submits → Admin claims/assigns → Threaded comments → Time logging → Resolution with notes

Features: Priority-based queue, internal comments (hidden from clients), time tracking per ticket, Slack notifications

## Deployment Strategy

| Environment | Purpose | URL Pattern |
| --- | --- | --- |
| Development | Local development | localhost:3000 |
| Preview | PR review & testing | *.vercel.app (auto-generated) |
| Production | Live client access | portal.digitaldirections.com.au |

Automatic deployments from GitHub, preview deployments for every PR, zero-downtime production deployments with instant rollback capability.

# PART 3: DELIVERY & NEXT STEPS

## Development Approach

This portal is being developed using Claude Code, an AI-powered development assistant that enables:

Faster iteration cycles - Features built, tested, and refined in hours instead of days

Higher code quality - Automated best practices and consistent patterns

Rapid bug fixes - Issues identified and resolved quickly

Incremental delivery - Working features deployed as completed

## Development Timeline

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 1 | Foundation & Core Features | Database setup, Clerk auth, layouts, role-based routing, project management, dashboard stats |
| Week 2 | Communication & Monitoring | Messaging, notifications, tickets, integration monitoring, support hours |
| Week 3 | Polish, Testing & Launch | UI/UX refinements, testing, bug fixes, optimization, training, deployment |

## Deliverables

Upon completion, DD will receive:

Fully functional portal (admin + client views)

Deployed to production with live URL

Database seeded with current DD clients

Team training session (1 hour)

Admin documentation

Client onboarding guide

Post-launch support (2 weeks intensive)

## Implementation Process

1. Review & Approve Scope - Jack & Bryon review this document, provide feedback

2. Kickoff Meeting - Align on priorities, gather current client list and project data

3. Development Sprint - 2-3 weeks of building with regular progress updates

4. Testing & Training - DD team tests portal, provides feedback, receives training

5. Launch - Deploy to production, begin onboarding first clients

6. Support Period - 2 weeks of intensive support, then ongoing maintenance

## Success Criteria

The portal will be considered successfully launched when:

All core features are functional and tested

DD team can independently manage clients and projects

At least 3 clients successfully onboarded and using portal

No critical bugs or security issues identified

Team training completed

Documentation delivered

## Future Roadmap

### Phase 2 (1-2 weeks after launch)

Email notifications (in addition to in-app)

Advanced project filtering and search

Bulk operations for admin users

Client feedback surveys

Enhanced analytics dashboard

### Phase 3 (1-2 months after launch)

File upload/download system (pending security review)

Advanced file organization (folders, categories)

Custom reporting capabilities

API for third-party integrations

### Phase 4 (3-6 months after launch)

Mobile native applications (iOS/Android)

Advanced workflow automation

Client self-service features

Integration with additional DD tools

Document prepared by Bryce Rambach | Digital Directions Portal v1.0 | January 2026